SOFTWARE TEST PLAN

for

VWO Application — Login (Authentication) Module

| Document Attribute | Details |
| --- | --- |
| Project / Product | VWO Application (Wingify Software Pvt. Ltd.) |
| Module Under Test | Login / User Authentication (https://app.vwo.com/#/login) |
| Document Version | 1.0 |
| Status | Draft for Review |
| Prepared By | Gazi Md Rafayet Hossen |
| Date | August 9, 2026 |
| Standard Followed | IEEE 829 Test Plan Template Structure |
| Related Document | SRS — VWO Login Module, v1.0 |

## Document Revision History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 1.0 | 09-Aug-2026 | Gazi Md Rafayet Hossen | Initial draft of Test Plan |

# Table of Contents

1. Introduction

2. Test Items

3. Features to be Tested

4. Features Not to be Tested

5. Test Approach / Strategy

6. Item Pass/Fail Criteria

7. Suspension Criteria and Resumption Requirements

8. Test Deliverables

9. Testing Tasks

10. Environmental Needs

11. Responsibilities

12. Staffing and Training Needs

13. Schedule

14. Risks and Contingencies

15. Approvals

# 1. Introduction

This Test Plan defines the scope, approach, resources, and schedule for testing the Login (Authentication) module of the VWO Application, developed and maintained by Wingify Software Pvt. Ltd. It is prepared in accordance with the IEEE 829 standard for software test documentation and is based on the requirements defined in the associated Software Requirements Specification (SRS — VWO Login Module, v1.0).

The objective of this plan is to ensure that the Login module functions correctly, securely, and reliably before release, by defining a structured, repeatable manual testing process covering functional, non-functional, and interface-level requirements.

# 2. Test Items

The following items are subject to testing under this plan:

- VWO Login web page (https://app.vwo.com/#/login) and its UI components

- Authentication API integration as exercised through the login UI

- Password recovery ("Forgot Password") flow

- Session management behavior (login persistence, timeout, logout)

- Account-protection controls (rate limiting / lockout)

- SSO / alternate login flow, where enabled

# 3. Features to be Tested

| Ref (SRS) | Feature | Priority |
| --- | --- | --- |
| FR-1 to FR-4 | Credential entry and field-level validation | High |
| FR-5 to FR-8 | Authentication (success and failure handling) | Critical |
| FR-9, FR-10 | Account protection (rate limiting, attempt logging) | High |
| FR-11 to FR-14 | Password recovery flow | High |
| FR-15 to FR-17 | Session management (Remember Me, timeout, logout) | Medium |
| FR-18 to FR-20 | SSO / alternate authentication | Medium |
| NFR-1 to NFR-8 | Performance, security, and quality attributes | High |

# 4. Features Not to be Tested

- Post-login dashboard functionality and in-app features (covered under separate test plans)

- Account sign-up / registration flow (covered under a separate test plan)

- Backend infrastructure load/stress testing beyond the performance checks defined in Section 5 (owned by the performance testing team)

- Formal penetration testing / deep security audit (owned by the security team; this plan covers black-box security checks only)

# 5. Test Approach / Strategy

Testing will be conducted manually using black-box techniques, based on the functional and non-functional requirements defined in the SRS. The following test types will be applied:

- Functional Testing — verifying each requirement (FR-1 to FR-20) behaves as specified

- Negative Testing — invalid inputs, boundary values, and malformed data

- UI / Usability Testing — layout, responsiveness, tab order, and error visibility

- Security Testing (black-box) — brute-force/lockout behavior, error-message disclosure, injection resilience, HTTPS enforcement

- Compatibility Testing — cross-browser and cross-device verification

- Regression Testing — re-verification after related bug fixes or deployments

Test cases will be derived directly from the functional requirements (FR-1–FR-20) and non-functional requirements (NFR-1–NFR-8) in the SRS, and will be maintained in a separate Test Case document / repository, each test case being traceable back to its source requirement.

## 5.1 Test Environment / Browser-Device Matrix

| Category | Coverage |
| --- | --- |
| Browsers (Desktop) | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest), Safari (latest, macOS) |
| Browsers (Mobile) | Chrome on Android, Safari on iOS |
| Operating Systems | Windows 10/11, macOS (latest), Android (latest), iOS (latest) |
| Screen Resolutions | 1920×1080, 1366×768, tablet (768×1024), mobile (375×667 and similar) |
| Network Conditions | Standard broadband; throttled 3G (optional, for performance/error-handling checks) |

# 6. Item Pass/Fail Criteria

- A test case is marked Pass if the actual result matches the expected result defined in the test case, with no deviation in functional behavior.

- A test case is marked Fail if the actual result deviates from the expected result, and a defect will be logged with severity and priority assigned.

- A feature is considered ready for release when all Critical and High priority test cases pass, and no open Critical or High severity defects remain.

- Defect severity levels used: Critical, High, Medium, Low, as defined in the project's defect-management guidelines.

# 7. Suspension Criteria and Resumption Requirements

Testing shall be suspended if any of the following occur:

- A Critical defect blocks execution of a significant portion of planned test cases (e.g., login is entirely non-functional)

- The test environment becomes unstable or unavailable

- Required test data or test accounts are missing or invalid

Testing will resume once the blocking issue is resolved and confirmed by the QA Lead. All suspended and resumed periods will be logged in the test execution report.

# 8. Test Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan | This document |
| Test Case Document | Detailed step-by-step test cases traceable to SRS requirements |
| Traceability Matrix | Mapping of requirements to test cases |
| Test Execution Report | Record of test runs, results (Pass/Fail), and dates |
| Defect Reports | Logged defects with steps to reproduce, severity, and status |
| Test Summary Report | Final summary of testing coverage, results, and release readiness |

# 9. Testing Tasks

- Review the SRS and finalize the list of testable requirements

- Design and document detailed test cases for each requirement

- Set up and validate the test environment and required test data/accounts

- Execute test cases across the defined browser/device matrix

- Log defects for any failed test cases

- Retest fixed defects and perform regression testing

- Prepare and share the test summary report with stakeholders

# 10. Environmental Needs

- Access to the VWO staging/test environment (https://app.vwo.com/#/login or equivalent test URL)

- A set of test accounts covering valid, invalid, locked, and unverified account states

- Access to a test email inbox to verify password-reset delivery

- Devices/browsers per the matrix defined in Section 5.1

- A defect-tracking tool (e.g., Jira) and a test-case management tool

# 11. Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Lead | Owns the test plan, coordinates execution, reviews results, signs off on release readiness |
| Manual QA Tester | Designs and executes test cases, logs defects, performs regression testing |
| Development Team | Fixes defects, supports root-cause analysis, provides build/environment support |
| Product Owner | Defines acceptance criteria, prioritizes defects, approves final release |
| DevOps / Environment Owner | Provisions and maintains the test environment and test data |

# 12. Staffing and Training Needs

Testing will be carried out by the assigned Manual QA Tester(s), under the supervision of the QA Lead. No specialized tooling training is required; testers should be familiar with the VWO application domain, the project's defect-tracking tool, and basic web-application testing practices. A walkthrough of the SRS and this Test Plan will be conducted prior to execution.

# 13. Schedule

| Activity | Planned Duration | Owner |
| --- | --- | --- |
| Test case design | 2 days | QA Team |
| Test environment setup / data provisioning | 1 day | DevOps / QA |
| Test execution (all cycles) | 3 days | QA Team |
| Defect retesting and regression | 2 days | QA Team |
| Test summary reporting and sign-off | 1 day | QA Lead |

Note: Durations above are estimates and should be adjusted based on actual defect volume, build stability, and team availability.

# 14. Risks and Contingencies

| Risk | Impact | Contingency |
| --- | --- | --- |
| Test environment instability | Delays execution | Escalate to DevOps immediately; suspend testing per Section 7 until resolved |
| Test accounts/data not provisioned on time | Blocks test start | Request provisioning at least 2 days before execution start |
| Late-arriving builds / scope changes | Compresses test window | Prioritize Critical/High test cases first; communicate risk to Product Owner |
| Ambiguous or missing requirement details (e.g., lockout threshold) | Inconsistent test expectations | Confirm open items from the SRS Appendix C (TBD list) with stakeholders before test design |

# 15. Approvals

This Test Plan requires review and sign-off from the following stakeholders before test execution begins:

| Role | Name | Signature / Date |
| --- | --- | --- |
| Product Owner |  |  |
| Engineering Lead |  |  |
| QA Lead | Gazi Md Rafayet Hossen |  |